# Project Management Portfolio

| Student Number | Student Name |
| --- | --- |
| 103487172 | Phan Nhật Minh |
| 103488036 | Nguyễn Việt Trung |
| 103806560 | Phan Ngọc Hải |
| 104061221 | Bùi Việt Hoàng |
| 103809802 | Hoàng Minh Đức |

- Minutes of team meeting:

Date: September 5th, 2024

Time: 9’30 am - 10’30 am

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc, Mr. Tang, Ms. Van Anh

Agenda Items:

- Having discussions of the project

- Choosing project topic

- Understanding the Preliminary Problem

- Prepare interview questions

Decisions:

- All team members introduced to each other

- All team members had conversations about the project

- Conducted the interview

Outcomes:

- Making sure every member understands every detail of the project

- Make sure to give questions to the client to fill the gaps

Date: September 13th, 2024

Time: 8’30 pm - 9’00 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Outlines all modules

- Review all modules

Decisions:

- All team members finalize all module requirements

Outcomes:

Modules requirements finalization completed

Date: September 18th, 2024

Time: 8’30 pm - 9’00 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Create Project Plan

- Objectives and Issues

- Background, Scope, Assumptions

- Constraints, Risks, and Dependencies

Decisions:

- All team members picked their roles

- Hoang and Duc discussed and worked on the project's main objectives, issues, background, scope, assumptions, constraints, risks and dependencies

Outcomes:

- Role assignments: Nhat Minh and Viet Trung (front-end), Hai (back-end), Hoang and Duc (UI/UX)

- Finalized the initial phase of the document

Date: September 26th, 2024

Time: 8’30 pm - 9’30 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Create matrix roles table

- Create a flowchart and diagram of matrix roles

Decisions:

- Duc and Hoang created a Matrix roles table

- Hoang created a flowchart and diagram of matrix roles

Outcomes:

- Matrix Roles Table Complete

- Flowchart and diagram of matrix roles completed

- Finalized the present model

Date: October 4th, 2024

Time: 8’00 pm - 10’30 pm

Attendees: Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Design required UI/UX pages

- Conduct client’s feedback for the design

Decisions:

- Duc and Hoang designed all the UI/UX pages by using Figma

- Team members noted the client’s feedback on the design for improvement

- Duc and Hoang created low-fidelity wireframes for key pages

- Duc and Hoang designed mockups for key pages based on approved designs

Outcomes:

- Finalize the high-fidelity mockups and prototype

Date: October 11th, 2024

Time: 8’30 pm - 10’00 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Prepare the Interim presentation slides

Decisions:

- Duc and Hoang started creating and designing the presentation slides

- Team members practiced with the presentation

- Hoang conducted the presentation

Outcomes:

- Presentation Slides were completed

- Feedback gained from the presentation

Date: October 18th, 2024

Time: 8’00 pm - 10’30 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai

Agenda Items:

- Create Database table

- Create Login front-end

- OTP system design

- Designing and planning for Access Control and Permission Management System and matrix

- OTP authentication

- JWT security

- Role-based system

- Notification system

- Messaging system

Decisions:

- Minh and Trung started working on the front-end login page and others

- Hai started creating the database table

- Minh, Trung, and Hai focused on creating a  Login system and roles management system

- Minh, Trung, and Hai designed and planned the Permission matrix and feature’s front-end page

- Hai started coding the backend for the Role-based system, OTP authentication, and JWT security

- Hai started coding the  backend for the notification system and messaging system

- Minh, Trung, and Hai reviewed the d progress and identified issues

Outcomes:

- All front-end coding was completed

- The database table was set up

- All back-end coding was completed

- Issues and bugs were acknowledged and fixed

Date: November 7th, 2024

Time: 8’30 pm - 10’00 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Prepare to complete all documents

- Prepare the outlines for the documents

- Discuss about assigning documents tasks

Decisions:

- Hoang and Duc prepared the document outlines

- All team members were assigned the documents

- All team members contributed to doing the documents

Outcomes:

- All the documents’ tasks were completed

Date: November 15th, 2024

Time: 8’30 pm - 10’00 pm

Attendees: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Agenda Items:

- Prepare the Final presentation slides

Decisions:

- Duc and Hoang started creating and designing the final presentation slides

- All team members practiced with the presentation

- All team members conducted the presentation

Outcomes:

- The final presentation Slides were completed

- Feedback gained from the final presentation

- Team meetings action list

Starting Meeting Action Items:

Task: Prepare a complete solution proposal that lines up with the client’s needs

Responsible: Bui Viet Hoang

- Design Login Page

- Develop APIs

- Finalise Figma UI/UX design

- Set roles within the team

- Develop a matrix role-based management system

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Regular Team Meeting:

Task: Enhance the last action outcomes

Responsible: Bui Viet Hoang

- Create the profile page

- Set up a registration process

- Create the role management page

- Develop additional APIs

- Develop notification system

- Develop message system

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Regular Team Meeting:

Task: Address and acknowledge issues and incomplete works from the last works

Responsible: Bui Viet Hoang

- Develop additional APIs

- Implement all the developed systems

- Design the dashboard layout

- Implement notification system

- Implement message system

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Regular Team Meeting:

Task: Address and acknowledge the Client’s feedback and optimize the outcomes of previous works.

Responsible: Bui Viet Hoang

Review and Improve works based on the feedback

Tasks:

- Finalize additional APIs

- Make design improvements based on client feedback

- Polish all the pages and functionalities

- Fix ongoing errors and bugs

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Regular Team Meeting:

Task: Address the ongoing errors and bugs

Focus on the tasks that need attention the most

Responsible: Bui Viet Hoang

Tasks:

- Optimize the website design and functionalities

- Optimize both front-end and back-end

- Enhance every functionality

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

Team Regular Meeting:

Task: Evaluate the system management and make any adjustments if necessary

Address and acknowledge any persistent problems

Responsible: Phan Nhat Minh, Nguyen Viet Trung, Phan Ngoc Hai, Bui Viet Hoang, Hoang Minh Duc

- Minutes of Mentor and Client

Date: October 17th, 2024 (Week 7)

Time: 11’00 am - 11’15 am

Attendees:

Hoang Minh Duc (Project Presenter)

Ms. Nguyen Thi Van Anh (Client Presentative)

Mr. Nguyen Van Tang (Mentor)

Summary:

Project Presentation: Presented the current state of the office renting website project.

Feedbacks:

- Did not have designs to present yet

- Did not have codes to present yet

Actions:

- The project’s progress needed to advance further.

Date: October 24th, 2024 (Week 8)

Time: 11’00 am - 11’15 am

Attendees:

Bui Viet Hoang (Project Presenter)

Ms. Nguyen Thi Van Anh (Client Presentative)

Mr. Nguyen Van Tang (Mentor)

Summary:

Project Presentation: Presented the current state of the office renting website project.

Feedbacks:

- The design needed to be more complex with a clear direction.

- Only have the interfaces without any functionalities.

Actions:

- The project’s progress needed to advance further.

Date: October 31st, 2024 (Week 9)

Time: 11’00 am - 11’15 am

Attendees:

Bui Viet Hoangi (Project Presenter)

Ms. Nguyen Thi Van Anh (Client Presentative)

Mr. Nguyen Van Tang (Mentor)

Summary:

Project Presentation: Presented the current state of the office renting website project.

Feedbacks:

- The progress could have been faster.

- Focused too much on designing UI/UX.

- Codes still needed to be finished.

- Designs and Functions presented were not correlated.

Actions:

- Any wrong-designed UI/UX pages will be fixed

- Codes progress needed to advance further before the next meeting.

Date: November 7th, 2024 (Week 10)

Attendees:

Bui Viet  (Project Presenter)

Ms. Nguyen Thi Van Anh (Client Presentative)

Mr. Nguyen Van Tang (Mentor)

Summary:

Project Presentation: Presented the current state of the office rental website project.

Feedbacks:

- The lack of functionalities for the project

- The lack of information on the dashboard

- Design and codes needed to be finished and polished

- Front-end may not be able to follow the complicated design.

Actions:

- Add more functionalities to the website

- Add more information and design on the dashboard

- Codes progress needed to advance further before the next meeting

- Optimized the front-end design

Date: November 14th, 2024 (Week 11)

Attendees:

Phan Ngoc Hai (Project Presenter)

Ms. Nguyen Thi Van Anh (Client Presentative)

Mr. Nguyen Van Tang (Mentor)

Summary:

Project Presentation: Presented the current state of the office rental website project.

Feedbacks:

- The team only showed separate functionalities, not the project as a whole

- FE needed to be refined

Actions:

- All the functionalities would be polished and finished before the beginning of week 12

- Project Management Skills

Mentor/Supervisor's estimation: Team 2 has shown strong project management in effectively and thoroughly outlining the project’s objectives, scopes, and detailed timeline. Even Though some parts of the project are more focused on such as the UI/UX design with clear planning, effective client management, and collaborative efforts have been vital in the successful execution of the project.